FuseTwo E2E Automation — Progress Report

Cumulative status of the Playwright automation suite. One suite, run against dev, staging or live. Prepared by Syed Shah, QA. As of 24 August 2026.

# Headline

One Playwright suite runs against dev, staging or live via a single TEST_ENV switch.

A release gate ('npm run gate') runs only blocker-tagged scenarios — one command per release candidate.

Data-mutating tests are excluded from live runs automatically unless explicitly enabled.

Open defects are automated as tagged regression guards, kept out of the gate so they never mask a new failure.

Coverage now spans Auth, Onboarding (both portals + real mailbox), and Programs full CRUD.

# Coverage delivered

| Area | Tests | What it covers | Env verified |
| --- | --- | --- | --- |
| Auth & Session | 11 | Sign-in, wrong-password, account-enumeration safety, empty-form, credential-leak guard, logout, session | dev, staging |
| Onboarding — Signup | 6 | Full registration, dynamic CAPTCHA, duplicate email, validation | dev, staging |
| Onboarding — Lifecycle | 5 | Register → verify-gated → management status changes → per-stage access | dev, staging |
| Onboarding — Verification | 9 | Real mailbox (Outlook/Graph), verification link, per-status landing pages | dev |
| Onboarding — Status email | 3 | Status-change notification dialog, templates, delivery | dev, staging |
| Programs — CRUD | 5 | Create, read-back, update (persist), deactivate, Add-Program gate | dev, staging |
| Programs — Listing | 5 | Status tabs, columns, detail open — read-only, gate-safe on live | dev, staging |
| Programs — existing | 2 | Create program, Product Feed create/import/deactivate (repaired) | dev |
| Campaigns — Listing | 4 | Tabs, columns, Add Campaign — read-only | dev |
| Creatives — Listing | 5 | Status tabs, Add Text Link / Add Banner entry points | dev |
| Dashboard | 7 | Loads, widgets, nav, API-flood + error-toast guards (#680 / #690) | dev |
| Management portal | 3 | Windows SSO access, navigation, no failed APIs | dev, staging |
| Reporting / Nav / Executive | ~35 | Existing suites (sales, clicks, performance, navigation, executive) | dev |

# Most recent session — Programs, listings and Dashboard

| Work item | Status | Notes |
| --- | --- | --- |
| Programs listing / detail (read-only) | Done | 5 tests; safe on live (no writes). |
| Programs create / read / update / deactivate | Done | 5 tests; each acts only on a program it creates itself. |
| Repaired testCreateProgram | Done | Was a 2-min timeout; direct-navigation fix → 16s. |
| Repaired testProductFeed | Done | Was a 2-min timeout; direct-navigation fix → 19s. |
| Campaigns + Creatives listing | Done | 9 read-only tests. |
| Dashboard suite fixed + hardened | Done | 7 tests; payment-modal flakiness fixed; added #680/#690 API-flood and error-toast guards. |
| Ran Programs suite on staging | Done | 11/11 pass against advertiserstg. |

Notable findings while building this: the app's sidebar navigation labels had changed (breaking the two old specs); the program editor is a multi-tab wizard whose form values hydrate a moment after mount (typing too early was silently overwritten); the save toast fires just before the write settles server-side; and the dashboard's earlier intermittent failures were caused by the payment-reminder modal, not the product.

Environment note: the Dashboard widget checks are verified on dev, where the test account is an approved advertiser with data. On staging the same login lands on an empty dashboard (the account is not a fully-approved advertiser there), so those widget assertions need an approved staging account before they can gate staging.

# Open bugs found by the automation

| # | Severity | Bug | State |
| --- | --- | --- | --- |
| B-1 | High | Status notification e-mails do not send (Send reports success, nothing delivered) | New |
| B-2 | High (Security) | Wrong CAPTCHA accepted at signup | #681 — reproduces |
| B-3 | Medium | $50 vs $100 monthly minimum on Collect Payment page | #762 |
| B-4 | Low | 'Required field*' helper appears after valid input | #686 |
| B-5 | Low | Confirmation page shows 'verified' on an invalid token | New |
| B-6 | Question | Follow Up status is identical to Pending for the advertiser | Needs confirmation |

Details and evidence for each are in FuseTwo_Onboarding_Scenarios.docx. B-1 and B-5 are new and not yet on the board.

# How to run

| Goal | Command |
| --- | --- |
| Full suite on dev / staging / live | npm test / npm run test:staging / npm run test:prod |
| Release gate (blocker scenarios only) | npm run gate:staging |
| Check open defects | npm run known-bugs |
| Just the Programs suite | npx playwright test e2e/Programs --project=chromium |

# Next

Extend CRUD to Campaigns, Creatives and Coupons (currently listing + create only).

Publishers and Settings / My Account coverage.

Provide an approved advertiser account on staging so the Dashboard widget checks can gate there too.

Log B-1 (status e-mail) and B-5 (confirmation page) on the board.

Confirm the intended per-status landing pages so those assertions can be locked as the contract.